AI-Driven Anti-Fragile Supply Chain

GDG Solutions Challenge 2026

PHASE 3.5 IMPLEMENTATION SPECIFICATION

UI Polish, Bug Fixes & Feature Completions

Document Version 1.0  |  April 2026

# 1. Phase 3.5 Overview & Context

Phase 3 has been implemented. The backend pipeline (Disruption Agent → Impact Agent → Resolution Agent → Firestore) is architecturally solid and functional. The frontend dashboard has been built with all major components present: GlobeView, AgentChatSidebar, DecisionModal, AlertToast, AgentStatusBadge, OptionCard, and CostTimeChart.

However, a deep analysis of the codebase reveals a significant gap between "components exist" and "the demo works perfectly." Phase 3.5 is a focused sprint to close that gap. It has three goals:

- Fix all known bugs from Phase 3 that will cause demo failures

- Complete all partially implemented features that are stubs or skeleton code

- Add UI polish and UX improvements that make the dashboard command-center quality

Phase 3.5 is NOT a rewrite. Every change is surgical and additive. The architecture stays the same.

# 2. Phase 3 Completion Audit

The following table reflects the actual state of every component after Phase 3 implementation. This is the baseline that Phase 3.5 must improve upon.

| Component | Status | Notes |
| --- | --- | --- |
| page.js layout | DONE | 2-panel layout with all hooks wired correctly |
| GlobeView.jsx | PARTIAL | Globe renders, arcs work, but arc animation is disabled (arcDashAnimateTime: 0), tooltip x/y coords are hardcoded fallback, rerouted arc route GeoJSON not used |
| GlobeControls.jsx | PARTIAL | Filter buttons work, scenario buttons exist but disabled — no route back to inject endpoint |
| useGlobeCamera.js | DONE | Camera animates to disruption epicenter correctly |
| AlertToast.jsx | BUG | "View Options" button calls addDisruption again (wrong) instead of opening the DecisionModal |
| SeverityBadge.jsx | DONE | Correct severity thresholds and color coding |
| AgentStatusBadge.jsx | DONE | Polling-based status works correctly |
| AgentChatSidebar.jsx | PARTIAL | Streaming works, but reasoning text is raw monospace — no tool call badge detection, no structured display, previous chain tabs are tiny |
| DecisionModal.jsx | PARTIAL | Modal renders and approve/execute works, but cargo at risk display is missing from header, no loading state while options fetch |
| OptionCard.jsx | PARTIAL | Card renders correctly, FeedbackThumb is a stub returning plain div with no functionality |
| CostTimeChart.jsx | DONE | Recharts bar chart works correctly with correct color logic |
| useDisruptions.js | DONE | Bug 1 already fixed — uses detectedAt correctly |
| useResolutions.js | DONE | Fetches parent doc + options subcollection correctly |
| useShipments.js | DONE | Real-time Firestore listener works |
| alertStore.js | PARTIAL | Missing resolvedResolutions history array, no way to browse past events |
| shipmentStore.js | DONE | CRUD operations all present |
| websocket.js | DONE | Polling fallback implemented correctly |
| globals.css | DONE | Dark mode as default, no light mode override |
| FeedbackThumb.jsx | BUG | Complete stub — returns a plain div with text "Feedback Thumb". Not functional at all |
| impact.service.js disruptionType | DONE | disruptionType is passed correctly in ImpactReport |
| options.service.js scenario | PARTIAL | Uses impactReport.disruptionType but still hardcodes affectedZones as empty array |
| execute.route.js shipment update | PARTIAL | Updates shipments to "rerouted" but does not update the arc route to use the selected option GeoJSON |

# 3. Bugs Found in Phase 3

These are bugs in the current codebase that will cause visible failures during a demo. They must be fixed before any new features are added.

## Bug B-01: AlertToast "View Options" button is broken

File: dashboard/app/components/alerts/AlertToast.jsx, line ~40

Severity: CRITICAL — this means clicking the toast does nothing useful

Current code:

onClick={() => { useAlertStore.getState().addDisruption(newest); }}

Problem: This calls addDisruption again on the same disruption that was already added. It does not open the DecisionModal. The DecisionModal opens when activeResolution has options — not when activeDisruptionId is set. The button should set the activeDisruptionId so the modal focuses on the right event, but the modal already opens automatically when resolution options arrive. The button should instead call a new store action that scrolls or highlights the pending resolution.

Fix: Change the onClick to call a new store action setActiveDisruptionId(newest.id || newest.traceId). Also add a clearActiveDisruption call on the toast dismiss so the UI stays clean.

## Bug B-02: FeedbackThumb is a non-functional stub

File: dashboard/app/components/decision/FeedbackThumb.jsx

Severity: HIGH — used in OptionCard after execution, currently shows nothing useful

Current code renders: <div>Feedback Thumb</div>

Fix: Implement a thumbs-up / thumbs-down component with local state. On click, write the feedback to Firestore at resolutions/{traceId}/feedback/{rank} with fields: { rating: "up" | "down", timestamp, comment: "" }. Show a success microanimation after submission. This is a data quality improvement that also demonstrates closed-loop AI feedback.

## Bug B-03: GlobeView arc animation is disabled

File: dashboard/app/components/globe/GlobeView.jsx

Severity: MEDIUM — globe looks static instead of showing live shipment flows

Current code: arcDashAnimateTime={0}

Fix: Set arcDashAnimateTime to a dynamic value. Active arcs should animate (2000ms), delayed arcs should animate faster (800ms) to indicate urgency, rerouted arcs should not animate (0) as they represent a resolved state. Compute per-arc using a function: (arc) => arc.status === "delayed" ? 800 : arc.status === "active" ? 2000 : 0

## Bug B-04: Globe tooltip x/y uses hardcoded fallback coordinates

File: dashboard/app/components/globe/GlobeView.jsx, line with setT

Severity: MEDIUM — tooltip always appears at coordinate (200, 200) instead of at the cursor

Current code: setT(p ? { ...p, x: c?.x || 200, y: c?.y || 200 } : null)

The react-globe.gl onPointHover callback provides the mouse event as the second argument. The correct fields are c.clientX and c.clientY (from the mouse event), not c.x and c.y. Fix: setT(p ? { ...p, x: c?.clientX || 200, y: c?.clientY || 200 } : null). Also ensure the tooltip div uses position fixed instead of absolute to stay with the cursor relative to the viewport.

## Bug B-05: options.service.js affectedZones is always empty

File: resolution/api/options.service.js

Severity: MEDIUM — affects scenario detection accuracy for multi-zone disruptions

Even though disruptionType is now correctly passed through, the affectedZones array in the disruption stub is still hardcoded as []. The detectScenario function in routingTool.js uses affectedZones as a secondary signal for corridor detection. Fix: extract affectedZones from the impactReport. The ImpactReport has affectedShipments which have a corridor field. Derive affectedZones as [...new Set(impactReport.affectedShipments.map(s => s.corridor))].

## Bug B-06: DecisionModal shows no loading state while options are arriving

File: dashboard/app/components/decision/DecisionModal.jsx

Severity: MEDIUM — modal shows nothing for ~30 seconds after a disruption, then suddenly appears with 3 options

The modal only renders when activeResolution?.options?.length > 0. But the user clicks "View Options" on the toast and sees nothing. Fix: Track a pending state in the alert store. When activeDisruptionId is set but activeResolution is null, show a loading skeleton modal with "AI is analyzing options..." and a progress indicator showing the agent pipeline stages (Monitor ✓ → Impact ✓ → Negotiator ⋯).

## Bug B-07: Rerouted shipments do not show the new route arc on the globe

File: dashboard/app/components/globe/GlobeView.jsx and resolution/api/execute.route.js

Severity: MEDIUM — after approving a resolution, arcs turn blue but still show the straight origin→dest arc, not the actual rerouting path

The execute route correctly marks shipments as "rerouted" in Firestore. The selectedOptionRank is stored. But GlobeView renders arcs using originLat→destLat only. The route GeoJSON from the selected option (stored in the options subcollection) is never used on the globe. Fix: When a shipment has status "rerouted" and a selectedOptionRank, look up the route GeoJSON from the alert store and render a custom arc using those waypoints. The GeoJSON has a coordinates array that can be rendered as a series of connected arc segments.

# 4. Phase 3 Improvements & Technical Debt

These are architectural issues identified in Phase 3 that are not crash bugs but will degrade the demo or cause future maintainability issues. Phase 3.5 should address the highest-priority ones.

## Improvement I-01: activeStreams Map leaks memory on service restart

File: resolution/api/options.service.js

Priority: HIGH for deployed environments, LOW for local demo

The activeStreams Map is in-process memory. If Render.com restarts the service, all SSE clients receive nothing and the AgentChatSidebar stays blank. Fix: Add a 5-minute TTL cleanup using setTimeout (already partially there) and also check if the SSE client is still connected before streaming. For demo resilience, add a /options/replay/{traceId} endpoint that serves the completed stream text from activeStreams so clients can reconnect mid-stream.

## Improvement I-02: Firestore impactReports stores full nested shipment array

File: impact/api/impact.service.js

Priority: LOW (Firestore document is well under 1MB for 20 shipments)

This is architectural debt. The affectedShipments array (up to 20 objects with ~10 fields each) is stored inside the Firestore impactReports document. For the demo scale of 50 shipments this is fine. But Phase 4 should move shipments to a subcollection. Phase 3.5 only needs to add a shipmentCount field and cargoAtRisk summary to reduce unnecessary data transfer when the UI only needs the summary.

## Improvement I-03: No Firestore composite index for shipments by corridor

File: firestore.indexes.json

Priority: LOW

The useShipments hook does a full collection scan. As the collection grows beyond 200 shipments, this will slow down significantly. Add a composite index on status + corridor for efficient filtered queries. The GlobeControls filter buttons currently filter in-memory after fetching all documents — add a Firestore-level filter when a status filter is active.

## Improvement I-04: AgentChatSidebar reasoning text has no structure

File: dashboard/app/components/agent/AgentChatSidebar.jsx

Priority: HIGH for demo impact

The current implementation renders raw Gemini output as monospace text. Gemini outputs structured reasoning with tool calls, JSON blocks, and analysis sections. The sidebar should parse and highlight these patterns. Tool call patterns like "supplierName" or "distanceKm" should become colored pills. JSON blocks should be syntax-highlighted. Section headers in the Gemini response should be rendered with visual distinction.

## Improvement I-05: No error boundary around Globe or SSE components

File: dashboard/app/page.js

Priority: HIGH — a Globe crash during demo would white-screen the entire app

react-globe.gl uses Three.js and WebGL which can throw runtime errors on some browsers or when WebGL is not available. Wrap GlobeView in an error boundary that falls back to a 2D map or a placeholder. Similarly, wrap AgentChatSidebar so an SSE error does not crash the sidebar.

## Improvement I-06: No keyboard shortcuts or accessibility

Priority: MEDIUM — important for a professional demo

Add keyboard shortcut Escape to close the DecisionModal. Add keyboard shortcut 1/2/3 to approve options 1, 2, 3 when the modal is open. These are judge-facing shortcuts that make the demo smoother and show attention to UX detail.

# 5. Phase 3.5 Implementation Plan

The following tasks are ordered by priority. All CRITICAL tasks must be completed first before any MEDIUM or LOW tasks are started. Each task references the exact file and the exact change required.

## 5.1 Priority Queue

| # | Task | Priority | Description |
| --- | --- | --- | --- |
| 1 | Fix AlertToast "View Options" button | CRITICAL | Fix onClick to call correct store action — demo blocker |
| 2 | Fix FeedbackThumb stub | CRITICAL | Implement real thumbs component with Firestore write |
| 3 | Fix Globe arc animation | HIGH | Enable arcDashAnimateTime per-arc based on status |
| 4 | Fix Globe tooltip coordinates | HIGH | Use clientX/clientY not x/y; use position: fixed |
| 5 | Fix affectedZones in options.service.js | HIGH | Derive from impactReport.affectedShipments corridors |
| 6 | Add DecisionModal loading skeleton | HIGH | Show agent pipeline progress while waiting for options |
| 7 | Implement rerouted arc route on globe | HIGH | Use option GeoJSON for rerouted shipment arcs |
| 8 | Improve AgentChatSidebar formatting | HIGH | Parse tool calls, JSON blocks, section headers |
| 9 | Add error boundaries | HIGH | Wrap GlobeView and AgentChatSidebar |
| 10 | Add keyboard shortcuts | MEDIUM | Escape to close modal, 1/2/3 to approve options |
| 11 | Add resolved resolutions history to store | MEDIUM | Allow browsing past events in the sidebar |
| 12 | Add Firestore composite index for shipments | MEDIUM | status + corridor composite index |
| 13 | Add /options/replay/:traceId endpoint | MEDIUM | Reconnect-safe SSE for completed streams |
| 14 | Add shipment count/summary to impactReports | LOW | Reduce Firestore doc size for future scale |
| 15 | Add Firestore TTL cleanup for activeStreams | LOW | Prevent memory leak on long-running service |

## 5.2 Task Details

### Task 1: Fix AlertToast "View Options" Button

File: dashboard/app/components/alerts/AlertToast.jsx

File: dashboard/app/store/alertStore.js

Step 1 — Add a setActiveDisruptionId action to alertStore.js:

setActiveDisruptionId: (id) => set({ activeDisruptionId: id }),

Step 2 — In AlertToast.jsx, change the button onClick to:

onClick={() => { useAlertStore.getState().setActiveDisruptionId(newest.id || newest.traceId); }}

Step 3 — In DecisionModal.jsx, add logic to show a loading state when activeDisruptionId is set but activeResolution is null (see Task 6).

### Task 2: Implement FeedbackThumb Component

File: dashboard/app/components/decision/FeedbackThumb.jsx

Replace the stub with a full implementation:

- Props: traceId (string), rank (number)

- State: rating (null | "up" | "down"), submitted (bool)

- On thumbs-up click: set rating to "up", write to Firestore at resolutions/{traceId}/feedback/{rank} with { rating: "up", timestamp: serverTimestamp() }

- On thumbs-down click: set rating to "down", same Firestore write

- After submission: show a green checkmark microanimation, disable both buttons

- Style: two small icon buttons with hover states — use Lucide icons ThumbsUp / ThumbsDown if available or simple SVG

- Import db from ../../lib/firebase.js and use doc(), setDoc(), serverTimestamp() from firebase/firestore

### Task 3: Globe Arc Animation

File: dashboard/app/components/globe/GlobeView.jsx

Change the arcDashAnimateTime prop from a static 0 to a function:

arcDashAnimateTime={(arc) => arc.status === "delayed" ? 800 : arc.status === "active" ? 2000 : 0}

Also increase arcDashLength and arcDashGap for better visual separation:

arcDashLength={0.5} arcDashGap={0.15}

### Task 4: Fix Globe Tooltip Coordinates

File: dashboard/app/components/globe/GlobeView.jsx

Two changes needed:

- Change onPointHover handler: replace c?.x and c?.y with c?.clientX and c?.clientY

- Change tooltip div from position absolute to position fixed (so it follows the mouse relative to viewport, not the container)

Updated handler:

onPointHover={(p, c) => setT(p ? { ...p, x: c?.clientX || 200, y: c?.clientY || 200 } : null)}

Updated tooltip div style:

style={{ position: "fixed", left: t.x + 12, top: t.y - 40 }}

### Task 5: Fix affectedZones in Resolution Agent

File: resolution/api/options.service.js

In the processImpactReport function, find the line that builds the disruption stub:

const disruption = { location: ..., type: impactReport.disruptionType || "WEATHER", affectedZones: [] };

Replace the empty affectedZones with derived values:

const affectedZones = [...new Set((impactReport.affectedShipments || []).map(s => s.corridor).filter(Boolean))];

const disruption = { location: ..., type: impactReport.disruptionType || "WEATHER", affectedZones };

### Task 6: DecisionModal Loading Skeleton

File: dashboard/app/components/decision/DecisionModal.jsx

File: dashboard/app/store/alertStore.js

Add a pendingResolution boolean to the alert store that is true when activeDisruptionId is set but activeResolution is null.

In DecisionModal, add a second render condition: if activeDisruptionId is set AND activeResolution is null, show a loading skeleton. The skeleton should display:

- Dark overlay with centred card (same max-w-5xl styling as the real modal)

- Header: "AI is analyzing disruption..." with an animated spinner

- Pipeline progress bar: Monitor Agent ✓ → Impact Agent ✓ → Negotiator Agent (spinning) → Options Ready

- The pipeline stages advance based on AgentStatusBadge status — read from the same polling state

- Body: three gray skeleton OptionCard-shaped rectangles with pulse animation (animate-pulse on Tailwind)

- Footer: "This typically takes 30–60 seconds" text

### Task 7: Rerouted Arc Route on Globe

File: dashboard/app/components/globe/GlobeView.jsx

File: dashboard/app/store/alertStore.js

This is the most complex Task 7. When a user approves an option, the execute route in Firestore marks shipments as "rerouted" and stores selectedOptionRank. The option GeoJSON is stored in the alert store's activeResolution.options array.

Implementation steps:

- In alertStore.js, add a reroutedRoutes map: { [shipmentId]: GeoJSON } that is populated when markResolutionExecuted is called. Extract the route GeoJSON from the selected option and map it to all affected shipment IDs.

- In GlobeView, when building the arcs array, check if a shipment has a rerouted route in reroutedRoutes. If yes, build multiple arc segments from the GeoJSON coordinates instead of the single origin→dest arc. The GeoJSON coordinates array is an array of [lng, lat] pairs — convert each consecutive pair to an arc.

- Style rerouted route arcs with arcStroke={3} and a brighter blue (#60A5FA) to distinguish them from the original arc.

### Task 8: Improve AgentChatSidebar Formatting

File: dashboard/app/components/agent/AgentChatSidebar.jsx

The current implementation renders raw text. Add a simple text parser that identifies and highlights patterns without a full markdown library:

Parsing rules to implement:

- Lines starting with ## or # — render as bold white text with larger font size

- Content between { and } that looks like JSON — render with a faint green background pill

- Words that match known tool fields (supplierName, distanceKm, routeId, costDelta, timeDelta, reliabilityScore) — wrap in a small blue pill badge

- Numbers preceded by $ — render in green text

- Numbers followed by "km", "h", or "hrs" — render in yellow text

Implementation: Create a renderFormattedText(text) function that splits the accumulated text by lines, applies the rules, and returns an array of React elements. Keep it to ~50 lines. Do not use a third-party parser.

Also improve the previous chains tab area — make the tab buttons larger (at least 36px height) and show a snippet of the first line of reasoning, not just the traceId.

### Task 9: Error Boundaries

File: dashboard/app/components/ErrorBoundary.jsx (new file)

File: dashboard/app/page.js

Create a class-based ErrorBoundary component (required by React — error boundaries must be class components):

- Props: children, fallback (optional)

- State: hasError (bool), error (Error | null)

- getDerivedStateFromError: return { hasError: true, error }

- Fallback render: a dark card with an error icon, the error message, and a "Reload" button that calls window.location.reload()

Wrap in page.js:

- Wrap the GlobeView div in <ErrorBoundary fallback={<GlobeFallback />}>

- Wrap AgentChatSidebar in <ErrorBoundary>

- GlobeFallback: a centered message "Globe unavailable — WebGL may not be supported" with a static SVG world map background

### Task 10: Keyboard Shortcuts

File: dashboard/app/page.js or dashboard/app/components/decision/DecisionModal.jsx

Add a useEffect in DecisionModal that registers keydown event listeners:

- Escape key: call clearActiveDisruption()

- Key "1": call handleApprove(1) if not already approving

- Key "2": call handleApprove(2) if not already approving

- Key "3": call handleApprove(3) if not already approving

Show a small keyboard shortcut hint in the OptionCard footer: [1] / [2] / [3] in a gray monospace badge. Show [Esc] hint in the modal close button area.

### Task 11: Resolved Resolutions History

File: dashboard/app/store/alertStore.js

File: dashboard/app/components/agent/AgentChatSidebar.jsx

Add a resolvedHistory array to the alert store. When markResolutionExecuted is called, push a copy of the resolution with { ...resolution, resolvedAt: new Date().toISOString() } to resolvedHistory (capped at 10 items).

In AgentChatSidebar, add a new section below the current chain tabs: a "History" section showing the last 3 resolved events with their selected option rank, cargo at risk, and timestamp. Clicking a history item replays its stream text (from the chains local state).

### Task 12: Firestore Composite Index for Shipments

File: firestore.indexes.json

Add a composite index for the shipments collection:

{ "collectionGroup": "shipments", "queryScope": "COLLECTION",

"fields": [{ "fieldPath": "status", "order": "ASCENDING" },

{ "fieldPath": "corridor", "order": "ASCENDING" }] }

Also update useShipments.js to accept an optional status filter prop and query Firestore with a where clause instead of filtering in-memory when a filter is active. This improves performance for 200+ shipments.

### Task 13: SSE Replay Endpoint

File: resolution/api/options.route.js

Add a new GET /options/replay/:traceId endpoint. When a client requests this:

- Check if activeStreams has the traceId — if yes, return the complete accumulated text as a single SSE message

- If not in activeStreams, check Firestore resolutions/{traceId} for the analysisText field

- Return the analysisText as a single SSE message with type: "done"

This allows the AgentChatSidebar to reconnect after a network drop and still display the reasoning.

# 6. New UI Features for Phase 3.5

These are features that are not bug fixes or completions of Phase 3 tasks. They are net-new additions that improve the demo impact significantly.

## Feature F-01: Globe Disruption Zone Pulse Animation

File: dashboard/app/components/globe/GlobeView.jsx

The disruption zone polygon currently renders as a static semi-transparent red circle. Add a pulse effect by using multiple concentric polygons with decreasing opacity:

- Inner zone: opacity 0.25, radius = severity * 0.8

- Middle zone: opacity 0.12, radius = severity * 1.4

- Outer zone: opacity 0.05, radius = severity * 2.0

This creates a visual "blast radius" effect that makes the disruption zone immediately recognizable. Rotate the zone over time using a useInterval hook that updates a rotation state — this simulates storm movement.

## Feature F-02: Cargo-at-Risk Counter in AlertToast

File: dashboard/app/components/alerts/AlertToast.jsx

The spec requires showing a cargo-at-risk badge on the toast. Currently this is not implemented. When a disruption is added to the store, the impact report may not have arrived yet. Use a 2-second delayed lookup: after the toast fires, listen for the next impactReport that matches disruptionId and update the toast if cargo data arrives within 10 seconds.

Implementation: Use sonner's toast.update() with the toast ID to add the cargo value after it arrives. Display as: "$14.2M cargo at risk" in a yellow badge.

## Feature F-03: Live Shipment Counter Ticker

File: dashboard/app/components/globe/GlobeControls.jsx

The current counter shows "50 active · 0 delayed · 0 rerouted" as static text. As disruptions happen, these numbers change but the transition is abrupt. Add a number-ticker animation: when a count changes, animate the digit rolling from the old value to the new value over 400ms. Implement using CSS animation on the digit span without any external library.

## Feature F-04: Mini Timeline Panel

File: dashboard/app/components/ (new file: TimelinePanel.jsx)

Add a collapsible mini timeline on the right side of the globe panel (bottom, above the counter bar). When collapsed, it shows as a thin bar with the last event time. When expanded, it shows the last 5 events as a vertical timeline:

- Each event: colored dot (red for disruption, orange for impact, blue for resolved) + event type + time ago

- Times displayed as "2m ago", "15m ago" etc. using a simple relative time formatter

- Clicking an event sets activeDisruptionId to that event's ID

- Toggle via a small arrow button in the bottom-right of the globe panel

Data source: alertStore.disruptions + resolvedHistory. No new Firestore reads needed.

## Feature F-05: Dark Mode Scenario Inject Button (Optional, Demo Enhancement)

File: dashboard/app/components/globe/GlobeControls.jsx

File: dashboard/app/api/inject/route.js (new Next.js API route)

The scenario buttons are currently disabled with tooltip "Use CLI to inject". For the judge demo, enable them by creating a Next.js server-side API route that calls the inject CLI script server-side:

- Create dashboard/app/api/inject/route.js as a Next.js Route Handler

- Accept POST with { scenario: "pacific_storm" | "port_strike" | "suez_closure" }

- Spawn the inject.js script using child_process.spawn from the server side

- Return 200 immediately (fire-and-forget) so the UI does not wait

- In GlobeControls, enable the buttons and call this API route on click

- Show a loading spinner on the clicked button for 3 seconds after click

Note: This only works in local development. For Vercel deployment, the CLI approach is still needed. Document this clearly in a comment.

# 7. Phase 3.5 Exit Criteria

Phase 3.5 is complete when ALL of the following are verified in a live demo run:

- Clicking "View Options" on the AlertToast opens (or scrolls to) the DecisionModal loading skeleton within 1 second

- The loading skeleton shows correct pipeline stage progression: Monitor ✓ → Impact ✓ → Negotiator ⋯

- The globe arcs animate (active arcs pulse slowly, delayed arcs pulse rapidly)

- Hovering a shipment dot shows the tooltip exactly at cursor position (not at screen center)

- The DecisionModal shows 3 OptionCards with populated CostTimeChart, supplier name, confidence score

- The FeedbackThumb buttons are functional — clicking thumb-up writes to Firestore and shows a checkmark

- Approving option #1 changes delayed shipment arcs to blue rerouted arcs using the route GeoJSON

- The AgentChatSidebar shows formatted reasoning with tool call pills and highlighted values

- Pressing Escape closes the DecisionModal

- Pressing 1, 2, or 3 approves the corresponding option when the modal is open

- The ErrorBoundary catches a simulated Globe crash and shows the fallback instead of a white screen

- Running all 3 scenarios (pacific_storm, port_strike, suez_closure) each shows the correct rerouting routes on the globe

- The Timeline Panel shows the last 5 events with correct relative timestamps

# 8. GitHub Copilot Implementation Prompt

The following section contains a complete, self-contained prompt for GitHub Copilot to implement Phase 3.5 step-by-step. Copy this prompt exactly into Copilot Chat with your codebase as context.

GITHUB COPILOT PROMPT — PHASE 3.5

--- PROMPT START ---

You are implementing Phase 3.5 of the GDG Solutions Challenge 2026 — AI-Driven Anti-Fragile Supply Chain dashboard. This is a Next.js 15 App Router application with React 19, Tailwind CSS v4, Zustand, Firebase Firestore real-time listeners, react-globe.gl, recharts, and sonner.

IMPORTANT RULES:

- Never rewrite working code. Only change the specific lines described in each task.

- Never add npm packages. All required packages are already installed.

- Never change the Firestore data model or Supabase schema.

- Never change the backend agent services (disruption/, impact/, resolution/) unless the task explicitly says to.

- Use "use client" directive in all new component files.

- Use Tailwind CSS only for styling — no inline style objects except where absolutely necessary (e.g., dynamic colors).

- After completing each task, state "TASK [N] COMPLETE" and list the exact files modified.

- Do not combine multiple tasks into one response. Complete them one by one.

CODEBASE CONTEXT:

- Frontend: dashboard/ directory. Next.js 15 App Router. All pages and components in dashboard/app/

- State management: Zustand stores in dashboard/app/store/ — alertStore.js and shipmentStore.js

- Firebase: dashboard/app/lib/firebase.js exports { db, auth }. Use firebase/firestore imports for Firestore operations.

- Backend agents run on ports 3001 (disruption), 3002 (impact), 3003 (resolution). Do not modify these.

- The alertStore has: disruptions[], activeDisruptionId, activeResolution, resolutionOptions[], and actions: addDisruption, setResolutionWithOptions, clearActiveDisruption, markResolutionExecuted

IMPLEMENT THE FOLLOWING TASKS IN ORDER. Do not skip ahead. Confirm completion of each before moving to the next.

===========================

TASK 1: Fix AlertToast "View Options" Button

===========================

File to modify: dashboard/app/store/alertStore.js

Change: Add a new action setActiveDisruptionId to the Zustand store. It should call set({ activeDisruptionId: id }). Place it after the existing clearActiveDisruption action.

File to modify: dashboard/app/components/alerts/AlertToast.jsx

Find: The onClick handler on the "View Options" button inside the toast. It currently calls useAlertStore.getState().addDisruption(newest).

Replace: Change it to call useAlertStore.getState().setActiveDisruptionId(newest.id || newest.traceId).

Reason: addDisruption adds a duplicate disruption. setActiveDisruptionId focuses the UI on the correct event.

===========================

TASK 2: Implement FeedbackThumb Component

===========================

File to replace: dashboard/app/components/decision/FeedbackThumb.jsx

Replace the entire file content with a new implementation:

Props: { traceId: string, rank: number }

State: rating (null | "up" | "down"), submitted (bool)

Behavior:

- Render two buttons: one with a thumbs-up SVG icon, one with thumbs-down SVG icon

- When clicked, call handleFeedback("up") or handleFeedback("down")

- handleFeedback: 1) set rating state, 2) import { doc, setDoc, serverTimestamp } from "firebase/firestore" and { db } from "../../lib/firebase.js". Write to doc(db, "resolutions", traceId, "feedback", String(rank)) with fields { rating, timestamp: serverTimestamp() }. 3) set submitted to true.

- After submitted, show a green checkmark icon instead of the two buttons. Disable interaction.

- Use ThumbsUp and ThumbsDown from lucide-react if available. Otherwise use simple SVG paths.

- Styling: flex gap-2 items-center. Buttons: p-1.5 rounded-lg border. Thumbs-up active: bg-green-500/20 border-green-500/40 text-green-400. Thumbs-down active: bg-red-500/20 border-red-500/40 text-red-400. Unselected: border-white/10 text-white/30 hover:text-white/60.

- Icon size: 14px (w-3.5 h-3.5 on the SVG or Lucide icon)

- No external libraries needed beyond firebase/firestore and db import.

After implementing, open dashboard/app/components/decision/OptionCard.jsx and find the isSelected branch. Replace the placeholder execute confirmation div with:

import FeedbackThumb from "./FeedbackThumb.jsx";

And inside the isSelected render: <div><span>Executed</span><FeedbackThumb traceId={option.traceId} rank={option.rank} /></div>

===========================

TASK 3: Fix Globe Arc Animation

===========================

File to modify: dashboard/app/components/globe/GlobeView.jsx

Find: arcDashAnimateTime={0} prop on the Globe component.

Replace with: arcDashAnimateTime={(arc) => arc.status === "delayed" ? 800 : arc.status === "active" ? 2000 : 0}

Also find: arcDashLength={0.4} arcDashGap={0.1}

Replace with: arcDashLength={0.5} arcDashGap={0.15}

No other changes needed in this file for this task.

===========================

TASK 4: Fix Globe Tooltip Coordinates

===========================

File to modify: dashboard/app/components/globe/GlobeView.jsx

Change 1: Find the onPointHover prop. It currently contains c?.x || 200 and c?.y || 200.

Replace: Change c?.x to c?.clientX and c?.y to c?.clientY. The second argument to onPointHover is the mouse event object, which has clientX and clientY properties.

Change 2: Find the tooltip div. It currently has style={{ left: t.x + 12, top: t.y - 40 }} and is inside the relative-positioned outer div.

Replace: Change the className of the tooltip div from absolute to fixed (add "fixed" to className, remove "absolute" if present as inline style). Keep the left and top from the t.x and t.y values (which are now clientX/clientY).

===========================

TASK 5: Fix affectedZones in Resolution Agent

===========================

File to modify: resolution/api/options.service.js

Find: The line that creates the disruption stub object inside the processImpactReport function. It currently reads:

const disruption = { location: ..., type: impactReport.disruptionType || "WEATHER", affectedZones: [] };

Before that line, add:

const derivedZones = [...new Set((impactReport.affectedShipments || []).map(s => s.corridor).filter(Boolean))];

Then change affectedZones: [] to affectedZones: derivedZones

===========================

TASK 6: DecisionModal Loading Skeleton

===========================

File to modify: dashboard/app/components/decision/DecisionModal.jsx

Current: The component returns null when !activeResolution?.options?.length

New logic:

1. Read activeDisruptionId from the store in addition to existing reads.

2. Add a new state variable: const [agentStage, setAgentStage] = useState(0) — this tracks pipeline progress (0=waiting, 1=monitor done, 2=impact done, 3=negotiator active).

3. Add useEffect that watches disruptions array length and activeResolution to advance agentStage: when disruptions.length increases, set to 1 after 2s. When activeResolution exists but no options, set to 2 after 3s. When options.length > 0, set to 3.

4. Before the existing return null, add: if (activeDisruptionId && !activeResolution?.options?.length) return <LoadingSkeleton stage={agentStage} onDismiss={clearActiveDisruption} />

Implement LoadingSkeleton as a local function component inside the same file (not a separate file):

Props: { stage: 0|1|2|3, onDismiss: function }

Render: Dark overlay, centered card max-w-2xl, header "AI is analyzing disruption..." with a spinning circle (animate-spin). Below: a horizontal pipeline with 3 stages. Stage 1 (Monitor): green checkmark if stage >= 1, spinning if stage === 0, gray dot if never. Stage 2 (Impact): same logic with stage >= 2 threshold. Stage 3 (Negotiator): spinning if stage === 2, green if stage === 3. Use an arrow right character between stages. Below pipeline: 3 gray skeleton rectangles in a row (h-48 rounded-xl bg-gray-800/40 animate-pulse). Footer: "Typically 30-60 seconds" and a Dismiss button that calls onDismiss.

===========================

TASK 7: Rerouted Arc Route on Globe

===========================

File to modify: dashboard/app/store/alertStore.js

Add: A new store field reroutedRoutes: {} (object mapping shipmentId to GeoJSON)

Modify markResolutionExecuted: After updating the activeResolution status, extract the selected option from activeResolution.options where o.rank === rank. If option.route exists (it is a GeoJSON FeatureCollection or Feature), store it in reroutedRoutes keyed by each shipment in the disruption. Since we do not have direct shipment IDs here, store it keyed by the disruptionId instead: reroutedRoutes[activeResolution.disruptionId] = selectedOption.route

File to modify: dashboard/app/components/globe/GlobeView.jsx

Import reroutedRoutes from the alert store:

const reroutedRoutes = useAlertStore(x => x.reroutedRoutes);

Modify the arcs useMemo: For each shipment in ss, check if the shipment status is "rerouted" and if reroutedRoutes[shipment.disruptionId] exists. If yes, extract the GeoJSON coordinates (route.geometry?.coordinates || route.features?.[0]?.geometry?.coordinates || []). Build multiple arc segments from consecutive pairs of coordinates: for each pair [coord0, coord1], create an arc object { startLat: coord0[1], startLng: coord0[0], endLat: coord1[1], endLng: coord1[0], color: "#60A5FA", status: "rerouted" }. Return these multiple arcs instead of the single origin→dest arc.

If the GeoJSON has fewer than 2 coordinates, fall back to the original single arc.

===========================

TASK 8: Improve AgentChatSidebar Formatting

===========================

File to modify: dashboard/app/components/agent/AgentChatSidebar.jsx

Add a renderFormattedText(text) function before the component definition. This function takes the accumulated text string and returns an array of React elements.

The function should split text by newline and for each line apply these transforms in order:

1. If line starts with ## or #: render as a <p> with font-semibold text-white/90 class, strip the # characters.

2. If line contains any of: supplierName, distanceKm, routeId, costDelta, timeDelta, reliabilityScore, impactScore: wrap the matching word in a <span className="inline-block bg-blue-900/40 text-blue-300 text-xs px-1.5 py-0.5 rounded font-mono mx-0.5"> tag. Use a simple string split and map to create spans.

3. If line contains a dollar amount like $14,200 or $14.2M: wrap those matches in <span className="text-green-400 font-mono">.

4. If line contains a number followed by km, h, hrs: wrap in <span className="text-yellow-400 font-mono">.

5. Otherwise: render as a regular <p className="text-white/60">.

In the component render, replace the direct text rendering {current.text || "Waiting..."} with {renderFormattedText(current?.text || "")}. Wrap the result in a <div className="space-y-0.5">.

Also: increase the previous chain tabs height. Find the button elements in the chains.slice(1).map() section. Add min-h-[36px] to the button className and show a 20-character snippet of the chain text after the traceId: {c.text.slice(0, 20)}...

===========================

TASK 9: Add Error Boundaries

===========================

Create new file: dashboard/app/components/ErrorBoundary.jsx

"use client" directive at top. Implement as a React class component extending React.Component.

State: { hasError: false, error: null }

static getDerivedStateFromError(error): return { hasError: true, error }

componentDidCatch(error, info): console.error("[ErrorBoundary]", error, info)

render(): if hasError, return a fallback div with dark background, error icon (an X in a red circle using SVG), the error.message, and a button that calls window.location.reload(). If props.fallback is provided and hasError, render props.fallback instead. Otherwise render this.props.children.

Fallback div styling: w-full h-full flex items-center justify-center bg-[#020617]. Inner card: max-w-sm text-center space-y-4 p-8 bg-gray-900 rounded-2xl border border-white/10.

File to modify: dashboard/app/page.js

Import ErrorBoundary from "./components/ErrorBoundary.jsx"

Wrap the div containing GlobeView and AgentStatusBadge in <ErrorBoundary fallback={<div className="flex items-center justify-center w-full h-full bg-[#020617] text-white/40 text-sm">Globe unavailable — WebGL may not be supported</div>}>

Wrap the div containing AgentChatSidebar in <ErrorBoundary>

===========================

TASK 10: Keyboard Shortcuts

===========================

File to modify: dashboard/app/components/decision/DecisionModal.jsx

Inside the DecisionModal component function, add a new useEffect with no dependencies other than isApproving:

The effect registers a keydown listener on document. On Escape: call clearActiveDisruption(). On "1", "2", "3": call handleApprove(Number(key)) if !isApproving. Return a cleanup function that removes the event listener.

Also add a small keyboard hint in the UI: In each OptionCard, after the Approve button, add a span element showing the shortcut key. Pass an additional prop shortcutKey={option.rank} to OptionCard and render it as <span className="text-xs text-white/20 text-center">[{shortcutKey}]</span> below the button.

In the modal close button (the "x" button), add title="Esc" and a <span className="text-xs text-white/20 ml-1">[Esc]</span> next to it.

--- PROMPT END ---

# Appendix: File Change Summary

Quick reference of every file that Phase 3.5 touches:

Frontend files (dashboard/app/):

- components/alerts/AlertToast.jsx — fix View Options button onClick

- components/decision/FeedbackThumb.jsx — full reimplementation

- components/decision/OptionCard.jsx — integrate FeedbackThumb, add shortcutKey prop

- components/decision/DecisionModal.jsx — add LoadingSkeleton, keyboard shortcuts

- components/globe/GlobeView.jsx — arc animation, tooltip fix, rerouted route arcs

- components/agent/AgentChatSidebar.jsx — formatted text rendering, tab improvements

- components/ErrorBoundary.jsx — new file

- store/alertStore.js — add setActiveDisruptionId, reroutedRoutes, resolvedHistory

- page.js — wrap components in ErrorBoundary

Backend files:

- resolution/api/options.service.js — fix affectedZones derivation

New files:

- dashboard/app/components/ErrorBoundary.jsx

- dashboard/app/components/TimelinePanel.jsx (Feature F-04, optional)

- dashboard/app/api/inject/route.js (Feature F-05, optional)

Infrastructure:

- firestore.indexes.json — add shipments status+corridor composite index