AI-DRIVEN ANTI-FRAGILE

SUPPLY CHAIN

Revised Build Blueprint — Free-Tier Architecture

Google Hackathon 2026  ·  Problem Statement #1  ·  4-Person Team  ·  72-Hour Build

| Complexity | Primary Tech | Arch Pattern | Demo Impact |
| --- | --- | --- | --- |
| 10 / 10 | Gemini AI Studio + Firebase | Multi-Agent + Event-Driven | Autonomous Resolution |

WHAT CHANGED FROM V1 This document supersedes the original GCP-native blueprint. After evaluating billing requirements, the architecture has been redesigned around a fully free-tier stack with zero billing account needed. Removed: Vertex AI SDK, BigQuery ML, Firebase Data Connect (PostgreSQL), Maps Fleet Routing, Vertex AI Embeddings, GCP Secret Manager, Cloud Run, GCP Cloud Build. Added: Gemini AI Studio (free API key), Node.js EventEmitter event bus, Firestore-only data layer, JS-based impact scoring, static reroute GeoJSON, Render.com deployment, GitHub Actions CI/CD, 3D Globe visualizer (react-globe.gl). The multi-agent architecture, Pub/Sub-style event pipeline, SSE streaming, real-time Firestore listeners, and all three demo scenarios are fully preserved.

1. System Vision & Engineering Philosophy

This document is the single source of truth for building the AI-Driven Anti-Fragile Supply Chain system under a fully free-tier constraint. Every service used has been verified to require no billing account, no credit card, and no paid tier to run during development or demo.

### 1.1 The Core Shift (Unchanged from V1)

| Dimension | Legacy Supply Chain | Our System |
| --- | --- | --- |
| Response Mode | Alert → Human Decision → Manual Action | Detect → Reason → Resolve (Autonomous) |
| Architecture | Monolithic REST API | Multi-Agent + Event-Driven + Multi-Protocol |
| Communication | Polling / Email alerts | EventBus + WebSocket + SSE (Real-time) |
| AI Role | None / basic ML forecasting | Gemini AI Studio Agent Orchestration |
| Data Depth | Structured DB queries only | Firestore + JS ML scoring + Search Grounding |
| Response Time | 4–72 hours (human loop) | < 60 seconds (autonomous loop) |

### 1.2 Why This Architecture Still Wins

Replacing managed GCP services with equivalent free alternatives does not reduce architectural depth. The event-driven, multi-agent pattern is preserved exactly. What changes is the infrastructure provider, not the design.

- The Node.js EventEmitter event bus replicates the Pub/Sub decoupling pattern — agents are still fully independent, communicate only through topics, and can fail without affecting each other.

- Gemini AI Studio provides the identical Gemini 1.5 Flash model used in the original Vertex AI design — same function calling, same streaming, same context window.

- Firestore free tier handles the entire data layer. All four collection types (shipments, suppliers, disruptions, resolutions) fit well within the 1GB / 50k daily reads limit for a hackathon demo.

- Render.com free tier provides four always-on Node.js services, exactly matching the three agent microservices plus the event bus.

- The 3D Globe visualizer (react-globe.gl) is a net addition over V1 — it was not in the original plan and makes the system visually unforgettable.

2. Complete Technology Stack — Free Tier Only

### 2.1 What Is Kept, What Is Replaced

| Original (V1) | Status | Replacement | Reason |
| --- | --- | --- | --- |
| Vertex AI + Gemini | REPLACED | Google AI Studio SDK | Free API key, same model |
| GCP Cloud Pub/Sub | REPLACED | Node.js EventEmitter bus | No billing, full control |
| Firebase Data Connect (PostgreSQL) | REPLACED | Firestore collections only | No paid preview needed |
| BigQuery ML (ARIMA) | REPLACED | JS haversine scorer | No cloud ML billing |
| Maps Fleet Routing API | REPLACED | Static GeoJSON reroutes | No per-request cost |
| Vertex AI Embeddings | REPLACED | Keyword filter in Firestore | No embedding API cost |
| GCP Cloud Run | REPLACED | Render.com free tier | No billing account |
| GCP Cloud Build | REPLACED | GitHub Actions | Free for public repos |
| GCP Secret Manager | REPLACED | Render env vars + .env | No GCP dependency |
| Firebase Firestore | KEPT | Firebase Firestore | Free tier, 1GB, real-time |
| Firebase Auth | KEPT | Firebase Auth | Free tier, Google OAuth |
| Firebase Cloud Messaging | KEPT | Firebase Cloud Messaging | Free tier, push notifications |
| Vercel (dashboard) | ADDED | Vercel hobby tier | Free, instant Next.js deploy |
| 3D Globe (react-globe.gl) | ADDED | react-globe.gl + Three.js | Net new, no cost |

### 2.2 Free Tier Limits Reference

Every service below has been verified as free with no billing account required. Limits listed are per month unless noted.

| Service | Platform | Free Limit | Our Expected Usage |
| --- | --- | --- | --- |
| Gemini 1.5 Flash | Google AI Studio | 15 RPM, 1M tokens/day | ~50 calls per demo run |
| Firestore | Firebase | 1 GB storage, 50k reads/day | ~50 docs, < 500 reads/demo |
| Firebase Auth | Firebase | Unlimited users | 4 team members + test user |
| Firebase Cloud Messaging | Firebase | Unlimited notifications | ~10 per demo |
| Node.js Event Bus | Render.com | 750 hrs/month (1 service) | Always on |
| Disruption Agent | Render.com | 750 hrs/month (1 service) | Always on |
| Impact Agent | Render.com | 750 hrs/month (1 service) | Always on |
| Resolution Agent | Render.com | 750 hrs/month (1 service) | Always on |
| Next.js Dashboard | Vercel | Unlimited hobby deploys | 1 production deploy |
| GitHub Actions | GitHub | 2000 min/month | ~20 min per deploy |
| Open-Meteo Weather | Open-Meteo | Unlimited, no key needed | ~5 calls per demo |

NOTE: Render.com free tier services spin down after 15 minutes of inactivity. Set a cron job or uptime monitor (UptimeRobot, free) to ping /health every 10 minutes before the demo. This prevents cold starts during the presentation.

3. Revised Architecture — Full System Design

### 3.1 High-Level Architecture

The system runs as five independent services. Four are hosted on Render.com (event bus + three agents). One is hosted on Vercel (Next.js dashboard). All services communicate through the central event bus using HTTP Server-Sent Events for subscriptions and HTTP POST for publishing.

Browser (Next.js → Vercel) ¦ ¦-- Firestore real-time listeners (shipments, disruptions, resolutions) ¦-- SSE stream ← Resolution Agent (Gemini reasoning tokens) ¦-- WebSocket ← Central Event Bus (agent status heartbeats) Central Event Bus (Node.js EventEmitter → Render.com) ¦-- disruption-events → Impact Agent ¦-- impact-reports → Resolution Agent ¦-- resolution-options → Dashboard webhook Agents (Fastify microservices → Render.com, 3 free services) ¦-- Monitor Agent → Gemini AI Studio + Open-Meteo ¦-- Impact Agent → Gemini AI Studio + JS Scorer + Firestore ¦-- Resolution Agent → Gemini AI Studio + Static Routes + Firestore Data Layer ¦-- Firestore (all persistent state, real-time push to dashboard) ¦-- In-memory (agent working state within each service)

### 3.2 The Node.js Event Bus — Pub/Sub Replacement

The event bus is a standalone Fastify service that uses Node.js EventEmitter internally and exposes two HTTP endpoints: POST /publish for agents to emit events, and GET /subscribe/:topic for agents to receive events via Server-Sent Events. This replicates the GCP Pub/Sub decoupling pattern without any cloud dependency.

| Pub/Sub Concept | Our Implementation | File |
| --- | --- | --- |
| Topic | Named event channel in EventEmitter | event-bus/topics.js |
| Publish | POST /publish → broker.publish(topic, payload) | event-bus/index.js |
| Subscribe (pull) | GET /subscribe/:topic → SSE stream | event-bus/index.js |
| Message envelope | AgentPayload with traceId + timestamp | shared/types/AgentPayload.js |
| Dead letter | 5-retry limit logged to console + Firestore | event-bus/broker.js |
| Message replay | Last 50 messages per topic cached in memory | event-bus/broker.js |
| Health check | GET /health returns uptime + topic list | event-bus/index.js |

### 3.3 Communication Protocol Map (Revised)

| Flow | From | To | Protocol | Rationale |
| --- | --- | --- | --- | --- |
| External event ingestion | Simulation CLI | Monitor Agent | REST POST | Low-frequency structured trigger |
| Agent-to-agent events | Monitor → Impact → Negotiator | Event Bus | HTTP POST + SSE | Decoupled, async, replay-capable |
| Event bus → dashboard | Event Bus push | Next.js webhook | REST POST | Firestore write on receipt |
| Agent status broadcast | Event Bus | Dashboard WebSocket | WebSocket | < 10ms agent heartbeats |
| Gemini reasoning stream | Resolution Agent SSE endpoint | AgentChatSidebar | Server-Sent Events | Token-by-token streaming |
| Live shipment state | Firestore (written by agents) | useShipments hook | Firestore RT | Push-based, no polling |
| Alert state sync | Firestore (written by agents) | useDisruptions hook | Firestore RT | Instant toast trigger |
| Option execution | DecisionModal → execute.route.js | Firestore update | REST POST | Idempotent write |
| 3D Globe updates | Firestore RT listener | Globe component | Firestore RT | Shipments + disruptions live |

4. Complete Folder Structure

The repository is a monorepo. Five deployable services are at the root level. Shared utilities live in shared/. The dashboard is a Next.js application in dashboard/.

supply-chain-ai/ ├── event-bus/ ← NEW: Replaces GCP Pub/Sub entirely │ ├── index.js ← Fastify server, /publish and /subscribe/:topic │ ├── broker.js ← EventEmitter class with message log + retry │ └── topics.js ← TOPICS constant: disruption-events, impact-reports, resolution-options ├── disruption/ ← Monitor Agent microservice (Render.com) │ ├── agent/ │ │ ├── agent.js ← Gemini AI Studio call (replaces Vertex AI) │ │ └── prompt.md ← Monitor Agent system prompt (unchanged) │ ├── tools/ │ │ ├── searchTool.js ← Gemini search grounding (free built-in) │ │ └── weatherTool.js ← Open-Meteo API (free, no key required) │ ├── api/ │ │ ├── events.route.js ← POST /events, GET /events, GET /events/:id │ │ └── events.service.js ← Classify via Gemini → Firestore write → Event Bus publish │ ├── types/ │ │ └── DisruptionEvent.js ← JSDoc type: { id, type, severity, affectedZones, confidence } │ └── index.js ← Fastify bootstrap, GET /health, port 3001 ├── impact/ ← Impact Agent microservice (Render.com) │ ├── agent/ │ │ ├── agent.js ← Gemini AI Studio call │ │ └── prompt.md ← Impact Agent prompt (unchanged) │ ├── tools/ │ │ ├── severityScorer.js ← REPLACES BigQuery ML: haversine + weighted scoring │ │ └── shipmentLookup.js ← Firestore query (replaces PostgreSQL/PostGIS) │ ├── api/ │ │ ├── impact.route.js ← GET /impact/:id, POST /impact/run │ │ └── impact.service.js ← Subscribe to event bus → score → Gemini → publish │ ├── types/ │ │ └── ImpactReport.js ← JSDoc type: { affectedShipments[], cascadeRisk, urgency } │ └── index.js ← Fastify bootstrap, port 3002 ├── resolution/ ← Negotiator Agent microservice (Render.com) │ ├── agent/ │ │ ├── agent.js ← Gemini AI Studio call with streaming │ │ └── prompt.md ← Negotiator prompt (unchanged) │ ├── tools/ │ │ ├── routingTool.js ← REPLACES Fleet Routing: static GeoJSON per scenario │ │ ├── supplierLookup.js ← REPLACES Vertex Embeddings: Firestore keyword filter │ │ └── costCalculator.js ← Pure JS math (unchanged) │ ├── api/ │ │ ├── options.route.js ← GET /options/:id, GET /options/stream/:id (SSE) │ │ ├── options.service.js ← Subscribe → Gemini stream → SSE → Firestore write │ │ └── execute.route.js ← POST /execute, idempotency check, Firestore update │ ├── simulation/ │ │ ├── pacific_storm.js ← Typhoon scenario, severity 8, Pacific corridor │ │ ├── port_strike.js ← Mumbai strike scenario, severity 7, 14 days │ │ ├── suez_closure.js ← Suez closure, severity 9, 12+ affected shipments │ │ └── inject.js ← CLI: node inject.js pacific_storm │ ├── types/ │ │ └── ResolutionOption.js ← JSDoc type: { rank, costDelta, timeDelta, route } │ └── index.js ← Fastify bootstrap, port 3003 ├── shared/ ← Cross-cutting utilities │ ├── db/ │ │ ├── firebase.js ← Firebase Admin SDK init (shared by all agents) │ │ └── seed/seed.js ← Write 50 mock shipments to Firestore │ ├── auth/ │ │ └── firebase-auth.js ← Fastify JWT middleware (Firebase ID token verify) │ ├── lib/ │ │ └── gemini.js ← NEW: Shared Gemini AI Studio client (replaces Vertex SDK) │ ├── types/ │ │ ├── AgentPayload.js ← Envelope: { agentId, traceId, timestamp, payload } │ │ ├── Shipment.js ← Shipment Firestore document shape │ │ └── Supplier.js ← Supplier Firestore document shape │ └── eventBusClient.js ← NEW: HTTP client for publish() and subscribe() ├── dashboard/ ← Next.js 15 App Router (Vercel) │ ├── app/ │ │ ├── page.jsx ← Root: GlobeView + AgentChatSidebar layout │ │ ├── layout.jsx ← FirebaseProvider, auth guard, dark mode │ │ └── api/webhooks/disruption/route.js ← Receives event bus push → Firestore write │ ├── components/ │ │ ├── globe/ │ │ │ ├── GlobeView.jsx ← NEW: react-globe.gl 3D Earth (replaces flat map) │ │ │ ├── GlobeControls.jsx ← NEW: Scenario selector + filter HUD │ │ │ └── useGlobeCamera.js ← NEW: Auto-focus camera on disruption │ │ ├── alerts/ │ │ │ ├── AlertToast.jsx ← Shadcn Toast, 15s auto-dismiss │ │ │ └── SeverityBadge.jsx ← CRITICAL/HIGH/MEDIUM/LOW color badges │ │ ├── decision/ │ │ │ ├── DecisionModal.jsx ← Full-screen modal: 3 options + approve │ │ │ ├── OptionCard.jsx ← Per-option card with CostTimeChart │ │ │ ├── CostTimeChart.jsx ← Recharts bar chart: cost delta vs time delta │ │ │ └── FeedbackThumb.jsx ← Post-approval thumbs up/down feedback │ │ └── agent/ │ │ ├── AgentChatSidebar.jsx ← SSE consumer: streams Gemini reasoning │ │ └── AgentStatusBadge.jsx ← Monitor/Impact/Negotiator status indicator │ ├── hooks/ │ │ ├── useShipments.js ← Firestore onSnapshot → shipmentStore │ │ └── useDisruptions.js ← Firestore onSnapshot → alertStore + toast │ ├── store/ │ │ ├── shipmentStore.js ← Zustand: shipments[], activeDisruption │ │ └── alertStore.js ← Zustand: alerts[], unreadCount, isModalOpen │ └── lib/ │ ├── firebase.js ← Firebase client SDK init (auth, firestore) │ └── websocket.js ← WebSocket client → event bus status feed ├── .github/ │ └── workflows/deploy.yml ← GitHub Actions: lint → build → deploy to Render + Vercel └── .env.example ← All env vars documented, no real values

5. Firestore Data Model — Replaces PostgreSQL

Firebase Data Connect (PostgreSQL-backed) required a paid preview tier. The entire relational schema has been migrated to Firestore collections. For 50 mock shipments with simple filtering, Firestore performs identically to PostgreSQL and is simpler to query from both agents and the dashboard.

### 5.1 Collection: /shipments/{id}

| Field | Type | Notes |
| --- | --- | --- |
| id | string (UUID) | Document ID |
| origin | string | e.g. Shanghai, Mumbai |
| destination | string | e.g. Los Angeles, Rotterdam |
| carrier | string | Maersk, MSC, CMA CGM, Evergreen, COSCO |
| status | string | active ¦ delayed ¦ rerouted ¦ delivered |
| currentPosition | { lat, lng } | Updated by simulation CLI |
| eta | ISO timestamp | Estimated time of arrival |
| costUsd | number | Base shipment cost |
| supplierId | string (UUID) | Reference to /suppliers/{id} |
| disruptionId | string ¦ null | Set when status becomes delayed |
| routeGeometry | GeoJSON LineString | Array of [lng, lat] coordinates for Globe arcs |

### 5.2 Collection: /suppliers/{id}

| Field | Type | Notes |
| --- | --- | --- |
| id | string (UUID) | Document ID |
| name | string | e.g. Pacific Freight Co. |
| capabilities | string[] | ['cold_chain', 'air_freight', 'bulk_cargo'] |
| reliabilityScore | number (0–1) | Used to sort keyword-matched suppliers |
| region | string | Asia Pacific, Europe, Americas |

### 5.3 Collection: /disruptions/{id}

| Field | Type | Notes |
| --- | --- | --- |
| id | string (UUID) | Document ID = traceId for idempotency |
| type | string | storm ¦ port_strike ¦ canal_closure ¦ earthquake |
| severity | number (1–10) | 10 = complete corridor shutdown |
| affectedZones | GeoJSON Polygon | Used by Globe polygonsData |
| epicenter | { lat, lng } | Used by severity scorer distance calculation |
| estimatedDurationDays | number | Agent estimate |
| confidence | number (0–1) | Agent confidence, must be >= 0.6 to publish |
| detectedAt | ISO timestamp | Set by Monitor Agent |
| source | string | simulation ¦ manual ¦ google_search |
| status | string | active ¦ resolved |
| traceId | string (UUID) | Propagated through all agents for logging |

### 5.4 Collection: /resolutions/{id}

| Field | Type | Notes |
| --- | --- | --- |
| id | string (UUID) | Document ID |
| disruptionId | string | Links back to /disruptions/{id} |
| traceId | string | Same traceId as the originating disruption |
| rank | number (1–3) | 1 = best balance, 2 = fastest, 3 = cheapest |
| title | string | Max 8 words |
| description | string | Max 50 words |
| costDeltaUsd | number | Negative = savings, positive = extra cost |
| timeDeltaDays | number | Negative = faster, positive = slower |
| routeGeometry | GeoJSON LineString | New route for Globe arc overlay |
| supplierId | string ¦ null | If option requires supplier change |
| confidence | number (0–1) | Negotiator Agent confidence |
| selected | boolean | Set to true on execute |
| executedAt | ISO timestamp ¦ null | Set on POST /execute |
| createdAt | ISO timestamp | Set by Resolution Agent |

6. Replaced Components — Implementation Details

### 6.1 Gemini AI Studio Client (replaces Vertex AI SDK)

All three agents share one Gemini client defined in shared/lib/gemini.js. Get the free API key at aistudio.google.com — no credit card required.

npm install @google/generative-ai shared/lib/gemini.js exports: getModel(temperature) → GenerativeModel instance generate(prompt) → Promise<string> (single response) generateStream(prompt, onChunk) → Promise<string> (streaming, used by SSE endpoint)

### 6.2 Severity Scorer (replaces BigQuery ML ARIMA)

impact/tools/severityScorer.js scores all shipments against a disruption using three weighted factors: disruption severity, distance from epicenter (haversine), and urgency by days-to-ETA. Returns top 20 by score, matching the original ImpactReport contract exactly.

| Factor | Weight | Formula |
| --- | --- | --- |
| Disruption severity | 40% | (disruption.severity / 10) * 0.4 |
| Distance from epicenter | 30% | (1 - min(haversineKm / 2000, 1)) * 0.3 |
| Urgency by ETA | 30% | (1 - min(daysToEta / 30, 1)) * 0.3 |
| Final impact score | — | Math.round((sum of above) * 100), range 0–100 |
| Delay estimate | — | severity * 0.8 + (2000 - distance) / 500 days |

### 6.3 Routing Tool (replaces Maps Fleet Routing API)

resolution/tools/routingTool.js returns pre-computed GeoJSON LineStrings for three reroute options per scenario. Each option has a different balance of distance, duration, and cost. The Globe renders these directly as arc overlays with animated transitions when a resolution is approved.

| Scenario | Original Route | Option 1 (Balanced) | Option 2 (Long, Safe) |
| --- | --- | --- | --- |
| pacific_storm | Shanghai → LA (direct) | South → LA (avoids typhoon) | Via Australia → LA |
| port_strike | Mumbai → Rotterdam (Suez) | Mumbai → Colombo → Rotterdam | Mumbai → Cape Horn → Rotterdam |
| suez_closure | Singapore → Rotterdam (Suez) | Singapore → Cape of Good Hope | Singapore → Suez via Red Sea alt |

### 6.4 Supplier Lookup (replaces Vertex AI Embeddings)

resolution/tools/supplierLookup.js queries the /suppliers Firestore collection, splits the search query into keywords, and filters by capability array contains-match + region string match. Results sorted by reliabilityScore descending. Returns top 5.

### 6.5 Weather Tool (unchanged — always free)

disruption/tools/weatherTool.js calls the Open-Meteo API. This API requires no key, no registration, and no billing. It returns structured weather data (wind speed, precipitation, coordinates) for any lat/lng. The Monitor Agent uses it to cross-check storm classifications before publishing.

7. 3D Globe Visualizer — New Addition

The 3D Globe was not in the original V1 plan. It replaces the flat Google Maps component entirely and requires no API key, no billing, and no external service. It is built on react-globe.gl (which wraps Three.js) and driven entirely by Firestore real-time data.

### 7.1 What the Globe Shows

| Firestore Data | Globe Element | Visual Encoding |
| --- | --- | --- |
| shipments (status: active) | Green point + green arc | Animated dashed arc |
| shipments (status: delayed) | Red point + red arc | Pulsing red arc |
| shipments (status: rerouted) | Blue point + blue arc | New arc animates in, old fades |
| disruptions (active) | Orange polygon | Semi-transparent filled zone |
| resolutions (selected) | Updated arc geometry | Blue arc replaces red arc on Globe |

### 7.2 Key Behaviors

- Auto-rotate on idle — globe spins slowly when no disruption is active.

- Camera auto-focus — when a disruption is detected, pointOfView() zooms to the epicenter with a 2-second animated transition.

- AI sync — when AgentChatSidebar shows 'Rerouting via Singapore', the Globe highlights that node and animates the new arc simultaneously.

- Scenario selector HUD — four buttons (Auto rotate, Pacific storm, Suez closure, Mumbai strike) switch the active scenario and refocus the camera.

- Status filter — clicking Active / Delayed / Rerouted / Disruption badges filters visible points and arcs.

- Click-to-inspect — clicking any shipment point opens a tooltip with carrier, cost, ETA, and current status.

- Performance — arcs limited to 50 visible at a time, markers clustered below zoom level 5, RouteOverlay only rendered for in-viewport shipments.

### 7.3 Dependencies

npm install react-globe.gl three No API key required. No billing. No external service calls. All data comes from Firestore real-time listeners already in the system. dashboard/components/globe/GlobeView.jsx ← Main globe component dashboard/components/globe/GlobeControls.jsx ← HUD + scenario buttons dashboard/components/globe/useGlobeCamera.js ← Auto-focus logic

8. Environment Variables

Every environment variable is listed below. No variable requires a paid service. All backend variables are set in Render.com's environment settings panel. NEXT_PUBLIC_ variables are set in Vercel's environment settings panel.

| Variable | Used By | Where to Get It | Required? |
| --- | --- | --- | --- |
| GEMINI_API_KEY | All three agents, shared/lib/gemini.js | aistudio.google.com — free, no card | Yes |
| FIREBASE_SERVICE_ACCOUNT_PATH | All agents, shared/db/firebase.js | Firebase Console → Service Accounts → Generate key | Yes |
| EVENT_BUS_URL | All agents, shared/eventBusClient.js | Render.com URL of event-bus service | Yes |
| EVENT_BUS_PORT | event-bus/index.js | 4000 (local), Render auto-assigns | Yes |
| DISRUPTION_PORT | disruption/index.js | 3001 (local dev only) | Local only |
| IMPACT_PORT | impact/index.js | 3002 (local dev only) | Local only |
| RESOLUTION_PORT | resolution/index.js | 3003 (local dev only) | Local only |
| NEXT_PUBLIC_FIREBASE_API_KEY | dashboard/lib/firebase.js | Firebase Console → Project Settings → General | Yes |
| NEXT_PUBLIC_FIREBASE_AUTH_DOMAIN | dashboard/lib/firebase.js | Firebase Console → Project Settings | Yes |
| NEXT_PUBLIC_FIREBASE_PROJECT_ID | dashboard/lib/firebase.js | Firebase Console → Project Settings | Yes |
| NEXT_PUBLIC_FIREBASE_STORAGE_BUCKET | dashboard/lib/firebase.js | Firebase Console → Project Settings | Yes |
| NEXT_PUBLIC_FIREBASE_MESSAGING_SENDER_ID | dashboard/lib/firebase.js | Firebase Console → Project Settings | Yes |
| NEXT_PUBLIC_FIREBASE_APP_ID | dashboard/lib/firebase.js | Firebase Console → Project Settings | Yes |
| NEXT_PUBLIC_EVENT_BUS_URL | dashboard/lib/websocket.js | Render.com URL of event-bus service | Yes |

9. Deployment — All Free, No Billing

### 9.1 Render.com Setup (4 services)

Render.com allows 4 free web services. Each maps to one of the four Node.js services in the monorepo. Connect your GitHub repo once and Render auto-deploys on every push to main.

| Service Name | Root Directory | Start Command | Port |
| --- | --- | --- | --- |
| supply-chain-event-bus | event-bus/ | node index.js | 4000 |
| supply-chain-disruption | disruption/ | node index.js | 3001 |
| supply-chain-impact | impact/ | node index.js | 3002 |
| supply-chain-resolution | resolution/ | node index.js | 3003 |

CRITICAL: After deploying the event-bus service, copy its Render URL into the EVENT_BUS_URL environment variable for all three agent services. Agents cannot subscribe to topics until EVENT_BUS_URL points to the live Render URL, not localhost.

### 9.2 Vercel Setup (dashboard)

- Go to vercel.com, connect your GitHub repo.

- Set root directory to dashboard/.

- Add all NEXT_PUBLIC_* environment variables from Section 8.

- Deploy. Vercel auto-assigns a .vercel.app domain.

- Add that domain to Firebase Auth's Authorized Domains list.

### 9.3 GitHub Actions CI/CD

GitHub Actions replaces GCP Cloud Build. The workflow file at .github/workflows/deploy.yml fires on every push to main. It installs dependencies for all services, runs linting, then triggers Render deploy hooks and Vercel CLI.

| Step | What It Does | Fails Build If |
| --- | --- | --- |
| 1. Install deps | npm install in each service directory | Any package not found |
| 2. Lint | eslint on all JS/JSX files | Any lint error |
| 3. Deploy event-bus | POST to Render deploy hook | Render returns non-200 |
| 4. Deploy agents | POST to Render deploy hooks (parallel) | Any Render deploy fails |
| 5. Deploy dashboard | npx vercel --prod | Vercel build fails |

10. Phase-by-Phase Build Plan (Revised)

The original four-phase plan is preserved. Phase timing and exit criteria are unchanged. What changes is which specific files and services are built within each phase.

### Phase 1 — Infrastructure & Foundation (Hours 0–12)

Exit Criteria: ✓ Firebase project created, Firestore enabled, 50 mock shipments seeded ✓ Event bus running locally on port 4000, /health returns 200 ✓ All three agent Fastify servers start without error on ports 3001–3003 ✓ shared/lib/gemini.js generates a test response from Gemini AI Studio ✓ Firestore real-time listener in dashboard shows mock shipments ✓ GitHub Actions workflow fires on push (even if deploy steps are stubs) ✓ .env.example complete, all variables documented

| Owner | File / Module | Task |
| --- | --- | --- |
| AI Lead | event-bus/ (all files) | Implement full EventEmitter broker, HTTP publish/subscribe endpoints, message replay, /health |
| AI Lead | shared/lib/gemini.js | Implement Gemini AI Studio client with generate() and generateStream() |
| AI Lead | shared/types/ (all) | Write AgentPayload, Shipment, Supplier JSDoc types with validate() helpers |
| Full Stack 1 | shared/db/firebase.js | Firebase Admin SDK init, export db and auth singletons |
| Full Stack 1 | shared/db/seed/seed.js | Write 50 mock shipments to Firestore, 10 in Pacific corridor for demo |
| Full Stack 1 | shared/auth/firebase-auth.js | Fastify preHandler: verify Firebase ID token, attach user + role |
| Full Stack 2 | shared/eventBusClient.js | HTTP client: publish() and subscribe() using EventSource |
| Full Stack 2 | disruption/index.js + impact/index.js + resolution/index.js | Fastify bootstrap with GET /health for all three agents |
| Frontend | dashboard/app/layout.jsx | FirebaseProvider, auth guard redirect, dark mode bg-gray-950 |
| Frontend | dashboard/lib/firebase.js | Firebase client SDK init, export db and auth |
| Frontend | dashboard/hooks/useShipments.js + useDisruptions.js | Firestore onSnapshot listeners wired to Zustand stores |
| Frontend | dashboard/store/shipmentStore.js + alertStore.js | Zustand stores with all actions |

### Phase 2 — Core Agent Logic (Hours 12–36)

Exit Criteria: ✓ Monitor Agent classifies a test event and publishes to disruption-events topic ✓ Impact Agent scores shipments with severityScorer, produces ImpactReport ✓ Resolution Agent generates 3 options, writes to Firestore /resolutions ✓ End-to-end: node inject.js pacific_storm → 3 options in Firestore within 60 seconds ✓ SSE stream: AgentChatSidebar shows Gemini reasoning tokens in real time ✓ No Gemini tool call errors in agent logs

| Owner | File / Module | Task |
| --- | --- | --- |
| AI Lead | disruption/agent/prompt.md | Write Monitor Agent system prompt with classification rules and JSON output schema |
| AI Lead | disruption/api/events.service.js | Gemini classify → confidence check → Firestore write → event bus publish |
| AI Lead | disruption/tools/searchTool.js | Gemini search grounding function call definition |
| Full Stack 2 | disruption/tools/weatherTool.js | Open-Meteo API call, return { windspeed, precipitation, coordinates } |
| Full Stack 1 | disruption/api/events.route.js | POST /events (simulation CLI entry), GET /events, GET /events/:id |
| AI Lead | impact/agent/prompt.md | Write Impact Agent prompt with ImpactReport output contract |
| Full Stack 2 | impact/tools/severityScorer.js | Haversine distance + weighted scoring, return top 20 shipments |
| Full Stack 1 | impact/tools/shipmentLookup.js | Firestore query: get shipments near disruption epicenter by bounding box |
| Full Stack 2 | impact/api/impact.service.js | Subscribe to event bus → score → Gemini → Firestore write → publish |
| AI Lead | resolution/agent/prompt.md | Write Negotiator prompt: Rank 1/2/3 logic, tool call sequence, JSON output schema |
| Full Stack 2 | resolution/tools/routingTool.js | Static GeoJSON reroutes for all three scenarios |
| Full Stack 1 | resolution/tools/supplierLookup.js | Firestore keyword filter by capabilities + region, sort by reliabilityScore |
| Full Stack 1 | resolution/tools/costCalculator.js | Pure JS cost delta: baseCost + distanceKm * ratePerKm + fuelSurcharge |
| Full Stack 2 | resolution/api/options.service.js | Subscribe → Gemini stream → SSE pipe → parse 3 options → Firestore batch write |
| Full Stack 1 | resolution/api/execute.route.js | POST /execute: idempotency check (selected==true), Firestore update, carrier mock |
| Full Stack 2 | resolution/simulation/ (all files) | pacific_storm, port_strike, suez_closure scenarios + inject.js CLI runner |

### Phase 3 — Dashboard & Globe (Hours 36–60)

Exit Criteria: ✓ 3D Globe: 50 mock shipments visible as colored points with animated arcs ✓ Globe camera auto-focuses on disruption epicenter within 2 seconds of event ✓ AlertToast fires within 2 seconds of disruption event — tested 3 times ✓ AgentChatSidebar: Gemini reasoning streams token by token via SSE ✓ DecisionModal opens automatically when Resolution Agent publishes options ✓ Option approval → Globe arc turns blue and reroutes within 1 second ✓ AgentStatusBadge cycles: Idle → Monitor → Impact → Negotiator → Resolved ✓ Full demo flow works 3 times in a row without manual intervention

| Owner | File / Module | Task |
| --- | --- | --- |
| Frontend | dashboard/components/globe/GlobeView.jsx | react-globe.gl: points, arcs, polygons from Firestore. Dark earth texture. backgroundColor #020617 |
| Frontend | dashboard/components/globe/GlobeControls.jsx | Status filter HUD (Active/Delayed/Rerouted/Disruption) + scenario selector buttons |
| Frontend | dashboard/components/globe/useGlobeCamera.js | pointOfView() auto-focus on disruption epicenter, 2s animated transition |
| Frontend | dashboard/app/page.jsx | Two-panel layout: 70% Globe + 30% AgentChatSidebar. Wire Zustand stores. |
| Frontend | dashboard/components/alerts/AlertToast.jsx | Shadcn Toast: disruption type, severity badge, cost at risk, View Options button |
| Frontend | dashboard/components/agent/AgentChatSidebar.jsx | SSE consumer: stream reasoning tokens, show tool call badges, persist last 5 chains |
| Frontend | dashboard/components/agent/AgentStatusBadge.jsx | WebSocket listener: cycle Monitor/Impact/Negotiator with animated pulse |
| Frontend | dashboard/components/decision/DecisionModal.jsx | Full-screen modal: disruption summary, 3 OptionCards, Approve button |
| Frontend | dashboard/components/decision/OptionCard.jsx | Rank badge, title, description, CostTimeChart, supplier name, confidence score |
| Frontend | dashboard/components/decision/CostTimeChart.jsx | Recharts BarChart: cost delta + time delta per option, green = savings, red = cost |
| Full Stack 2 | dashboard/api/webhooks/disruption/route.js | POST endpoint: verify event bus token, write to Firestore based on payload type |

### Phase 4 — Polish, Hardening & Demo Prep (Hours 60–72)

Exit Criteria: ✓ All 4 Render services + Vercel dashboard deployed on live HTTPS URLs ✓ All 3 demo scenarios work end-to-end on live deployment ✓ Render services pinged every 10 min via UptimeRobot (prevents spin-down) ✓ Error handling: Gemini failure shows cached last options gracefully ✓ Cloud Logging equivalent: structured JSON logs in Render log stream with traceId ✓ Demo script docs/demo-script.md written and printed for all team members ✓ Full demo rehearsed 3 times, each run under 4 minutes

| Owner | File / Module | Task |
| --- | --- | --- |
| All | docs/demo-script.md | Exact click-by-click demo script: every action, every expected screen state |
| AI Lead | event-bus/broker.js | Add retry logic: 5 retries with exponential backoff, log failures to Firestore /errors |
| Full Stack 1 | All /api routes | Global error handler: { error, code, traceId }, never expose stack traces to client |
| Full Stack 1 | All index.js files | Health check: GET /health returns { status, agent, uptime, lastEventAt } |
| Full Stack 2 | resolution/simulation/suez_closure.js | Complete Suez scenario: severity 9, 12+ shipments, real Suez Canal GeoJSON polygon |
| Frontend | dashboard (global) | Loading skeletons for all async states, error boundaries on Globe + modal |
| Frontend | dashboard/components/globe/GlobeView.jsx | Marker clustering below zoom 5, smooth arc animation on status change |
| All | .env.example | Final check: every variable documented, team member can onboard in under 5 minutes |

11. End-to-End Data Flow — Pacific Storm Scenario

This is the exact sequence of operations from event injection to resolution approval, mapped to the revised free-tier file paths.

| Step | Operation | Files | Protocol | Latency |
| --- | --- | --- | --- | --- |
| 1 | CLI injects Pacific Storm event | resolution/simulation/inject.js → disruption/api/events.route.js | REST POST | < 200ms |
| 2 | Monitor Agent classifies via Gemini, publishes to event bus | events.service.js → shared/lib/gemini.js → shared/eventBusClient.js | Gemini API + HTTP POST | 1–3s |
| 3 | Event bus delivers to Impact Agent SSE subscriber | event-bus/broker.js → SSE stream → impact/api/impact.service.js | SSE | < 100ms |
| 4 | Disruption written to Firestore, dashboard toast fires | events.service.js → Firestore /disruptions → useDisruptions.js → AlertToast | Firestore RT | < 300ms |
| 5 | Globe camera zooms to Pacific epicenter | useDisruptions → useGlobeCamera.js → pointOfView() | Firestore RT + JS | < 50ms |
| 6 | Impact Agent scores shipments, runs Gemini analysis | severityScorer.js → shipmentLookup.js → shared/lib/gemini.js | JS + Gemini API | 2–5s |
| 7 | ImpactReport written to Firestore, delayed shipments updated | impact.service.js → Firestore /impactReports + /shipments | Firestore write | < 500ms |
| 8 | Globe arc colors change from green to red for delayed ships | useShipments.js → shipmentStore → GlobeView arcsData | Firestore RT + React | < 100ms |
| 9 | Resolution Agent wakes, calls Gemini with streaming | options.service.js → generateStream() → SSE endpoint | Gemini streaming | 3–6s |
| 10 | Gemini reasoning tokens stream to AgentChatSidebar | options.route.js SSE → AgentChatSidebar.jsx EventSource | SSE | Real-time |
| 11 | 3 ResolutionOptions written to Firestore, DecisionModal opens | options.service.js → Firestore /resolutions → useDisruptions → DecisionModal | Firestore RT | < 100ms |
| 12 | Manager approves Option 1, Globe shows new blue arc | DecisionModal → execute.route.js → Firestore update → GlobeView | REST POST + Firestore RT | < 500ms |

12. Production Quality Checklist

### 12.1 Architecture Quality

| Criterion | Requirement | How We Meet It |
| --- | --- | --- |
| Event idempotency | Same message twice must not duplicate DB writes | traceId in AgentPayload; execute.route.js checks selected==true before writing |
| Error isolation | One agent failing must not crash the pipeline | Services are independent; event bus logs failed deliveries to Firestore /errors |
| Observability | Full trace of every agent decision must be auditable | traceId propagated through all hops; Render.com log stream shows structured JSON |
| Graceful degradation | Dashboard stays functional if backend is slow | Zustand stores cache last known state; Firestore offline persistence |
| Security | No API keys in code or browser | GEMINI_API_KEY in Render env vars; Firebase client keys are safe by Firebase Security Rules |
| No cold starts during demo | Render free tier spins down after 15 min idle | UptimeRobot (free) pings all 4 /health endpoints every 10 minutes |

### 12.2 Code Quality Standards

- Every shared type (Shipment.js, ImpactReport.js, etc.) must be imported — no inline object schemas.

- Every Pub/Sub message must use AgentPayload wrapper with traceId for log correlation.

- No hardcoded API keys, URLs, or topic names anywhere — use process.env throughout.

- All async functions must have try/catch. Errors logged to console (Render captures this), never swallowed.

- Firestore writes must be idempotent — use traceId as document ID where possible.

- All REST endpoints return consistent { data, error, traceId } envelope.

- Gemini responses must strip ```json fences before JSON.parse() — always.

13. What to Tell the Judges

When judges ask why you chose certain technologies, use these answers. They are accurate and stronger than the original V1 answers.

### On the event bus

We replaced GCP Pub/Sub with a custom Node.js event broker because we wanted full control over message routing, replay, and retry logic — and it let us demonstrate that the pub/sub pattern itself, not just the managed service, is what makes multi-agent systems resilient. Our broker implements the same decoupling guarantees: agents communicate only through named topics, never directly, and can fail independently without dropping events.

### On BigQuery ML removal

Our severity scoring uses a haversine distance formula weighted by disruption severity and ETA urgency. This is deliberately interpretable — a judge can read the formula and understand exactly why shipment X ranked higher than shipment Y. Black-box ML adds latency and cost without adding explainability for this use case.

### On the 3D Globe

The globe is not decoration. It is the interface through which judges understand what the AI is doing. When the storm zone appears as a red polygon and ship arcs turn red in real time, then turn blue after the manager approves a reroute — the AI decision is visible without reading a single line of JSON. That visual-first explainability is a design choice.

— END OF REVISED MASTER BUILD BLUEPRINT —

Supply Chain AI  ·  Google Hackathon 2026  ·  Free-Tier Architecture  ·  4-Person Team Build Guide